REVIEWBOOST

AI-Powered Review Management for Small Businesses

MVP Implementation Plan

Version 1.0  |  February 2026  |  Montreal, QC

Confidential — For Internal Planning Only

# 1. Executive Summary

ReviewBoost is an AI-powered review management SaaS tool built for single-location small businesses in Montreal, Quebec, and eventually across Canada. It solves a simple, painful problem: small business owners know they need more Google reviews and faster responses, but they lack the time, tools, and budget to manage them effectively.

The existing solutions (Birdeye at $299+/mo, Podium at $399+/mo) are built for enterprise franchises. ReviewBoost targets the massive underserved market of solo operators and small teams at $19–29/month, offering AI-generated review responses, automated review request campaigns, and a simple analytics dashboard.

This document provides a complete implementation plan for the Minimum Viable Product (MVP), covering architecture, features, technology stack, database design, API integrations, development timeline, cost analysis, and go-to-market strategy.

# 2. Product Definition

## 2.1 Problem Statement

Small business owners in Montreal and across Quebec face three core problems with online reviews:

- They don’t get enough reviews because they forget to ask customers or feel awkward doing so.

- They respond too slowly (or not at all), which hurts their Google ranking and customer trust.

- They can’t afford enterprise tools ($299–$599/month) and resort to checking reviews manually.

## 2.2 Target User Persona

| Attribute | Description |
| --- | --- |
| Name | Marie-Claire, 42 |
| Business | Owner of a hair salon in Plateau-Mont-Royal, Montreal |
| Tech Comfort | Uses Instagram, Facebook, Google Maps daily. Not technical. |
| Pain Point | Has 23 Google reviews while her competitor across the street has 140 |
| Budget | Willing to pay $20–30/month for a tool that clearly works |
| Language | Primarily French-speaking, bilingual |
| Device | Manages business from her phone 80% of the time |

## 2.3 Value Proposition

ReviewBoost helps small business owners get more Google reviews and respond to every review in seconds, in both French and English, for less than $1/day.

# 3. MVP Feature Set

The MVP follows a strict rule: build only what is needed to deliver the core value proposition. Every feature must directly contribute to getting more reviews or managing existing ones better.

## 3.1 Feature Priority Matrix

| Feature | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Google Business Profile connection (OAuth) | P0 — Must Have | Medium | Critical |
| AI review response generation (FR + EN) | P0 — Must Have | Medium | Critical |
| One-click response approval & posting | P0 — Must Have | Low | Critical |
| SMS review request campaigns | P0 — Must Have | Medium | High |
| Email review request campaigns | P0 — Must Have | Low | High |
| Dashboard: review count, rating, trends | P0 — Must Have | Medium | High |
| User auth (signup, login, billing) | P0 — Must Have | Medium | Critical |
| Stripe subscription billing | P0 — Must Have | Medium | Critical |
| Mobile-responsive PWA | P0 — Must Have | Low | High |
| Push notifications for new reviews | P1 — Should Have | Low | Medium |
| Weekly email report | P1 — Should Have | Low | Medium |
| QR code for in-store review requests | P1 — Should Have | Low | Medium |
| Review widget for website | P2 — Nice to Have | Medium | Medium |
| Competitor tracking | P2 — Nice to Have | High | Medium |
| Multi-location support | P3 — Future | High | Low (for MVP) |
| Yelp/TripAdvisor integration | P3 — Future | High | Medium |

## 3.2 Detailed Feature Specifications

### 3.2.1 Google Business Profile Integration

This is the foundation of the entire product. The business owner connects their Google Business Profile via OAuth 2.0. Once connected, ReviewBoost continuously polls for new reviews and can post responses on behalf of the owner.

- OAuth 2.0 flow using Google Business Profile API (formerly Google My Business API)

- Polling interval: every 15 minutes for new reviews

- Stores review data locally: reviewer name, star rating, text, timestamp, response status

- Handles token refresh automatically

### 3.2.2 AI Review Response Engine

The core AI feature. When a new review arrives, the system generates a context-aware, brand-appropriate response in the business’s preferred language.

- Uses Claude API (claude-sonnet-4-5-20250929) for generation

- System prompt includes: business name, type, tone preference (professional/friendly/casual), language preference

- Handles positive reviews (thank + reinforce), negative reviews (empathize + offer resolution), and neutral reviews (acknowledge + encourage return)

- Owner can edit before posting, regenerate, or write manually

- Bilingual: generates in French or English based on detected review language or business preference

### 3.2.3 Review Request Campaigns

Automated system to ask customers for reviews after a service or visit.

- SMS via Twilio: owner uploads customer phone numbers or enters them one by one

- Email via SendGrid: same flow, for customers who prefer email

- CASL-compliant: requires consent checkbox before sending; includes unsubscribe link

- Customizable message template with business name and direct Google review link

- Smart timing: configurable delay (e.g., send 2 hours after service)

- Tracking: sent, delivered, opened, clicked, review left

### 3.2.4 Dashboard & Analytics

Clean, simple dashboard showing the metrics that matter to a small business owner.

- Current star rating (with trend arrow)

- Total review count (with trend arrow)

- Response rate percentage

- New reviews this week/month chart

- Pending responses queue (top priority view)

- Campaign performance: requests sent vs. reviews received

### 3.2.5 Billing & Subscription

| Plan | Price | Includes |
| --- | --- | --- |
| Free Trial | $0 / 14 days | Full access, 10 AI responses, 20 SMS review requests |
| Starter | $19/month | 50 AI responses/mo, 100 SMS/mo, email campaigns, dashboard |
| Growth | $29/month | Unlimited AI responses, 300 SMS/mo, priority support, weekly reports |
| Annual Discount | 20% off | Pay yearly for 2 months free on any plan |

# 4. Technology Stack

## 4.1 Stack Decision Rationale

Every technology choice is optimized for: speed to market (solo developer or small team), cost efficiency, scalability from 0 to 10,000 users, and developer experience.

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | Next.js 14 (React) | SSR for SEO (landing page), app router, built-in API routes, huge ecosystem |
| Styling | Tailwind CSS | Rapid UI development, mobile-first responsive, no design system needed |
| Backend/API | Next.js API Routes + tRPC | Type-safe APIs, no separate backend to deploy, full-stack TypeScript |
| Database | PostgreSQL (via Supabase) | Free tier generous (500MB), built-in auth, real-time subscriptions, row-level security |
| ORM | Prisma | Type-safe queries, migrations, works perfectly with Supabase Postgres |
| Auth | Supabase Auth | Free, handles OAuth (Google), email/password, session management |
| AI | Anthropic Claude API (Sonnet) | Best quality/price for text generation, bilingual excellence |
| SMS | Twilio | Industry standard, pay-per-message, Canadian number support |
| Email | SendGrid (free tier) | 100 emails/day free, reliable delivery, templates |
| Payments | Stripe | Best subscription billing, handles Canadian taxes, Stripe Billing portal |
| Hosting | Vercel | Free tier for Next.js, automatic deploys, edge functions, CDN |
| Monitoring | Sentry (free tier) | Error tracking, performance monitoring |
| Analytics | PostHog (free tier) | Product analytics, user behavior, self-hosted option |
| Job Queue | Trigger.dev or BullMQ | Background jobs for polling reviews, sending SMS/email batches |

## 4.2 Architecture Overview

The application follows a standard modern SaaS architecture with three main layers:

Client Layer: Next.js PWA running in the browser. Communicates with the backend via tRPC API calls. Mobile-responsive, installable as PWA with service worker for push notifications.

Application Layer: Next.js API routes handle all business logic. tRPC provides type-safe communication. Background job queue (Trigger.dev) handles: Google review polling every 15 min, scheduled SMS/email campaigns, AI response generation, weekly report generation.

Data Layer: Supabase PostgreSQL stores all persistent data. Row-level security ensures multi-tenant data isolation. Supabase Auth handles all authentication flows.

External Services: Google Business Profile API (reviews), Anthropic Claude API (AI responses), Twilio (SMS), SendGrid (email), Stripe (billing).

# 5. Database Schema

The following schema covers all MVP data requirements. Designed for multi-tenancy from day one using organization-level isolation.

## 5.1 Core Tables

### organizations

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Primary key |
| name | VARCHAR(255) | Business name |
| slug | VARCHAR(100) UNIQUE | URL-friendly identifier |
| google_place_id | VARCHAR(255) | Google Place ID for the business |
| google_account_id | VARCHAR(255) | Google Business Profile account ID |
| google_access_token | TEXT (encrypted) | OAuth access token |
| google_refresh_token | TEXT (encrypted) | OAuth refresh token |
| token_expires_at | TIMESTAMP | Token expiry time |
| language_preference | ENUM(fr, en, auto) | Default response language |
| tone_preference | ENUM(professional, friendly, casual) | AI response tone |
| business_type | VARCHAR(100) | Category: restaurant, salon, clinic, etc. |
| review_link | TEXT | Direct Google review URL for the business |
| timezone | VARCHAR(50) | America/Montreal default |
| stripe_customer_id | VARCHAR(255) | Stripe customer reference |
| subscription_plan | ENUM(trial, starter, growth) | Current plan |
| subscription_status | ENUM(active, past_due, cancelled) | Billing status |
| trial_ends_at | TIMESTAMP | Trial expiry date |
| created_at | TIMESTAMP | Record creation |
| updated_at | TIMESTAMP | Last update |

### users

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Supabase Auth user ID |
| organization_id | UUID (FK) | Linked organization |
| email | VARCHAR(255) | User email |
| full_name | VARCHAR(255) | Display name |
| role | ENUM(owner, manager) | User role |
| created_at | TIMESTAMP | Record creation |

### reviews

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Primary key |
| organization_id | UUID (FK) | Business this review belongs to |
| google_review_id | VARCHAR(255) UNIQUE | Google’s review identifier |
| reviewer_name | VARCHAR(255) | Name of the reviewer |
| star_rating | INTEGER (1–5) | Star rating given |
| review_text | TEXT | Review content |
| review_language | VARCHAR(10) | Detected language (fr/en) |
| reviewed_at | TIMESTAMP | When the review was posted on Google |
| response_status | ENUM(pending, drafted, approved, posted, skipped) | Current response state |
| ai_response_text | TEXT | AI-generated response draft |
| final_response_text | TEXT | Approved/edited response that was posted |
| responded_at | TIMESTAMP | When response was posted to Google |
| created_at | TIMESTAMP | Record creation |

### campaigns

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Primary key |
| organization_id | UUID (FK) | Business this campaign belongs to |
| name | VARCHAR(255) | Campaign name |
| channel | ENUM(sms, email) | Delivery channel |
| message_template | TEXT | Message content with {{business_name}} and {{review_link}} variables |
| status | ENUM(draft, active, paused, completed) | Campaign state |
| total_sent | INTEGER | Number of requests sent |
| total_clicked | INTEGER | Number of review link clicks |
| total_reviews | INTEGER | Reviews attributed to this campaign |
| created_at | TIMESTAMP | Record creation |

### campaign_recipients

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Primary key |
| campaign_id | UUID (FK) | Parent campaign |
| contact_value | VARCHAR(255) | Phone number or email |
| consent_given | BOOLEAN | CASL consent confirmed |
| status | ENUM(pending, sent, delivered, failed, clicked, reviewed) | Delivery status |
| sent_at | TIMESTAMP | When the request was sent |
| clicked_at | TIMESTAMP | When the review link was clicked |

# 6. API Integrations — Implementation Details

## 6.1 Google Business Profile API

| Item | Details |
| --- | --- |
| API Version | Google Business Profile API v1 (accounts.locations.reviews) |
| Auth | OAuth 2.0 with offline access (refresh tokens) |
| Scopes | https://www.googleapis.com/auth/business.manage |
| Key Endpoints | GET reviews (list), POST reviews.reply (respond) |
| Rate Limits | 60 requests/minute per project (sufficient for 200+ businesses) |
| Polling Strategy | Cron job every 15 min; compare latest review timestamp to avoid duplicates |
| Setup | Google Cloud Console project, OAuth consent screen (requires verification for 100+ users) |
| Cost | Free |
| Gotcha | Google OAuth verification can take 2–4 weeks for production; start early |

## 6.2 Anthropic Claude API

| Item | Details |
| --- | --- |
| Model | claude-sonnet-4-5-20250929 |
| Use Case | Generate review responses based on review content, business context, and tone preference |
| Input Tokens (avg) | ~300 tokens (system prompt + review text) |
| Output Tokens (avg) | ~100 tokens (response text) |
| Cost Per Response | ~$0.003–$0.005 (less than half a cent) |
| Latency | ~1–2 seconds per response |
| Fallback | If API fails, mark response as “pending” and retry in next cycle |

## 6.3 Twilio (SMS)

| Item | Details |
| --- | --- |
| Service | Twilio Programmable SMS |
| Canadian Number | Local Montreal number (+1 514) for trust and familiarity |
| Cost | ~$0.0079/SMS outbound in Canada |
| CASL Compliance | Consent tracking per recipient; unsubscribe handling via STOP keyword |
| Delivery Tracking | Webhook callbacks for sent, delivered, failed status updates |

## 6.4 Stripe (Billing)

| Item | Details |
| --- | --- |
| Products | Two subscription plans (Starter $19/mo, Growth $29/mo) + annual variants |
| Tax Handling | Stripe Tax for Canadian GST/QST (Quebec) and HST (other provinces) |
| Customer Portal | Stripe hosted portal for plan changes, payment method updates, cancellation |
| Webhooks | checkout.session.completed, invoice.paid, invoice.payment_failed, customer.subscription.updated |
| Free Trial | 14-day trial with no card required; card collected on conversion |

# 7. Development Timeline

Total estimated time: 8 weeks from start to public launch. This assumes one full-time developer or two part-time developers working with AI-assisted coding (Claude Code / Cursor).

## 7.1 Week-by-Week Breakdown

| Week | Phase | Deliverables |
| --- | --- | --- |
| Week 1 | Foundation | Project setup (Next.js + Supabase + Prisma), database schema + migrations, Supabase Auth (signup/login/OAuth), basic app layout with Tailwind, PWA manifest + service worker setup |
| Week 2 | Google Integration | Google Cloud project + OAuth consent screen, OAuth 2.0 flow (connect Google Business Profile), Review polling background job (every 15 min), Review storage and display in dashboard, Token refresh logic |
| Week 3 | AI Engine + Response Flow | Claude API integration with prompt engineering, Response generation pipeline (new review → AI draft), Review inbox UI: pending responses queue, Edit/approve/regenerate/skip flow, One-click post response to Google |
| Week 4 | Review Request Campaigns | Twilio SMS integration + Canadian number, SendGrid email integration, Campaign creation UI (template, recipients, schedule), CASL consent tracking and unsubscribe handling, Delivery tracking via webhooks (sent/delivered/clicked) |
| Week 5 | Dashboard + Analytics | Dashboard home: rating, count, trends, response rate, Review count over time chart, Campaign performance metrics, Pending actions summary, Weekly email report (cron job) |
| Week 6 | Billing + Onboarding | Stripe subscription setup (2 plans + annual), Checkout flow + customer portal, Usage tracking (AI responses, SMS count), Plan enforcement (limit features by plan), Onboarding wizard: connect Google → set preferences → first review |
| Week 7 | Polish + Testing | Mobile responsiveness pass (test on iPhone/Android), Push notification for new reviews, QR code generator for in-store review requests, French language UI (i18n with next-intl), End-to-end testing, security audit, error handling |
| Week 8 | Launch Prep | Landing page (SEO-optimized, bilingual), Legal: privacy policy, terms of service (CASL + PIPEDA compliant), Sentry error monitoring + PostHog analytics, Staging → production deployment, Beta tester onboarding (10–20 Montreal businesses) |

## 7.2 Post-Launch Roadmap (Months 2–6)

| Month | Features |
| --- | --- |
| Month 2 | Customer feedback collection, bug fixes, conversion optimization |
| Month 3 | Review widget (embed on business website), competitor tracking (basic) |
| Month 4 | Yelp + TripAdvisor integration, advanced analytics |
| Month 5 | Multi-user support (owner + staff), API for POS integrations |
| Month 6 | Multi-location support, white-label for agencies |

# 8. Cost Analysis

## 8.1 Monthly Operating Costs (at 0–100 customers)

| Service | Tier | Monthly Cost |
| --- | --- | --- |
| Vercel (hosting) | Free / Hobby ($20) | $0–$20 |
| Supabase (database + auth) | Free tier (500MB, 50K auth) | $0 |
| Anthropic Claude API | Pay per use (~$0.004/response) | ~$20 at 5,000 responses |
| Twilio (SMS) | Pay per message ($0.0079/SMS) | ~$40 at 5,000 SMS |
| SendGrid (email) | Free tier (100/day) | $0 |
| Stripe | 2.9% + $0.30 per transaction | ~$60 on $2,000 revenue |
| Sentry | Free tier | $0 |
| PostHog | Free tier | $0 |
| Domain + DNS | reviewboost.ca | ~$2 |
| TOTAL (at 100 customers) |  | $120–$145/month |

## 8.2 Revenue vs. Cost Projection

| Metric | Month 3 | Month 6 | Month 12 |
| --- | --- | --- | --- |
| Paying Customers | 30 | 100 | 300 |
| Avg. Revenue/Customer | $24 | $24 | $24 |
| Monthly Revenue | $720 | $2,400 | $7,200 |
| Operating Costs | ~$60 | ~$145 | ~$380 |
| Net Profit | ~$660 | ~$2,255 | ~$6,820 |
| Profit Margin | ~92% | ~94% | ~95% |

SaaS businesses with software-only delivery have inherently high margins. The primary variable costs (Claude API and Twilio SMS) scale linearly and remain a small fraction of revenue.

## 8.3 Development Cost

| Scenario | Cost | Timeline |
| --- | --- | --- |
| Build it yourself (with AI coding tools) | $0 (your time) | 8 weeks |
| Hire a freelance full-stack developer | $8,000–$15,000 CAD | 6–8 weeks |
| Hire an agency | $25,000–$50,000 CAD | 8–12 weeks |

Recommendation: Build it yourself using Claude Code or Cursor as your AI coding assistant. The tech stack is straightforward, and AI-assisted coding can reduce development time by 50–70%.

# 9. Go-to-Market Strategy

## 9.1 Phase 1: Montreal Beta (Weeks 8–12)

- Target: 20–30 local small businesses (salons, restaurants, dental clinics, contractors)

- Method: Walk in, demo the product on your phone, offer 30-day free trial

- Goal: Validate product-market fit, collect testimonials, identify bugs

- Advantage: Being local in Montreal and speaking French builds instant trust

## 9.2 Phase 2: Quebec Expansion (Months 3–6)

- SEO: Target “obtenir plus d’avis Google”, “get more Google reviews Montreal”

- Facebook Groups: Post helpful tips in Quebec small business groups (no spamming)

- Google Ads: $500–$1,000/month budget targeting “reputation management small business”

- Partnerships: Offer to web designers and accountants as a referral/affiliate program

## 9.3 Phase 3: Canada-wide (Months 6–12)

- Content marketing: Blog posts on Google review strategies (SEO traffic)

- YouTube: Short tutorials showing the product in action

- Product Hunt launch for visibility

- Affiliate program: Give referrers 20% recurring commission

# 10. Legal & Compliance Requirements

| Requirement | Details | Action |
| --- | --- | --- |
| CASL (Canada Anti-Spam) | Cannot send commercial electronic messages without consent | Build consent tracking into campaign flow; include unsubscribe in every message |
| PIPEDA | Federal privacy law governing how businesses collect, use, and disclose personal information | Privacy policy, data encryption, user data export/delete capabilities |
| Quebec Law 25 | Quebec’s privacy law (stricter than PIPEDA) requiring privacy impact assessments | Conduct privacy assessment before launch; designate a privacy officer |
| Google API Terms | Must comply with Google API Services User Data Policy | Only access data user has explicitly authorized; display Google branding correctly |
| Stripe PCI Compliance | Never store credit card data directly | Use Stripe Elements (tokenized); never touch raw card numbers |
| Business Registration | Quebec enterprise number (NEQ) required to operate | Register via Registraire des entreprises du Québec |
| GST/QST Collection | Must collect and remit taxes on SaaS subscriptions | Stripe Tax handles this; register for GST/QST numbers when revenue exceeds $30K |

# 11. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Google API changes or deprecation | Medium | High | Abstract Google integration behind an adapter layer; monitor API changelog |
| Google OAuth verification delay | High | Medium | Submit for verification in Week 1; use test mode until approved |
| Low initial adoption | Medium | Medium | Start with free trials; personal outreach in Montreal; adjust pricing based on feedback |
| Competitor enters low-price segment | Medium | Medium | Differentiate with bilingual FR/EN, local focus, simplicity; build brand loyalty early |
| AI generates inappropriate responses | Low | High | Always require human approval before posting; add content safety filters |
| CASL compliance violation | Low | High | Built-in consent tracking; legal review of message templates; automatic unsubscribe |
| Twilio costs spike with scale | Low | Medium | Monitor per-customer SMS costs; consider SMS alternatives at scale (e.g., RCS) |

# 12. Success Metrics (First 6 Months)

| KPI | Month 1 Target | Month 3 Target | Month 6 Target |
| --- | --- | --- | --- |
| Paying Customers | 10 | 30 | 100 |
| Monthly Recurring Revenue (MRR) | $240 | $720 | $2,400 |
| Churn Rate (monthly) | < 10% | < 8% | < 5% |
| Average Reviews Generated/Customer/Month | 5 | 8 | 12 |
| Response Rate (reviews responded to) | > 80% | > 90% | > 95% |
| NPS Score | > 30 | > 40 | > 50 |
| Customer Acquisition Cost (CAC) | < $50 | < $40 | < $30 |

# 13. Immediate Next Steps

- Register a domain: reviewboost.ca (or similar available .ca domain)

- Create Google Cloud Console project and submit OAuth consent screen for verification (takes 2–4 weeks)

- Set up Supabase project (free tier) and create database schema

- Initialize Next.js project with TypeScript, Tailwind, and Prisma

- Create Anthropic API account and test prompt engineering for review responses

- Create Stripe account and configure test products/prices

- Create Twilio account and purchase a Montreal (+1 514) phone number

- Begin building Week 1 deliverables (foundation + auth + database)

Ready to build? Let’s start with Week 1.